11/30/2023

SENT VIA: EMAIL

Donald Doorman

Purchasing Director

Blue Lake Facility

6957 County Road

101 E, Suite 100

Austin, TX  78741

SUBJECT:  Proposal for Blue Lake Office/Data Center Plan Review Services

Dear Donald:

This letter proposal aims to provide Blue Lake Facility with a proposed Scope of Services, Budget, and Schedule for the Blue Lake Office/Data Center Plan Review Services.

# Background

Blue Lake Facility has requested staffing support from Unanet AEC for development plan review services for the calendar year 2023. Our Scope of Services is based upon discussions with Blue Lake Facility, and our proposed scope of services, budget, and schedule follows.

# Scope of Services

A plethora of detailed tasks related to permits and surveying. Move large exterior planters to align along the front of the building. Locations to be provided by UMP. Proposed Scope of Services, Budget, and Schedule for the Blue Lake Office/Data Center Plan Review Services.

## Task 1. 2023 Development Plan Review Services

Subtask 1.1 – Plan Review

Unanet AEC will provide staff to review plans submitted to Blue Lake Facility by developers with projects impacting Blue Lake Facility. We will conduct work primarily in a remote environment (not at Blue Lake Facility offices). However, Unanet AEC staff will visit Blue Lake Facility offices and project field locations as required to complete assignments. Unanet AEC will coordinate with Blue Lake Facility staff as assignments are generated and provided to Unanet AEC. Unanet AEC will also coordinate with development project applicants as required to complete the plan review. Plans will be reviewed, and comments generated for compliance with Blue Lake Facility design and construction standards.

Subtask 1.1 Assumptions

- Plan review services are up to 16 hours per week for the calendar year 2023 (50 weeks)

- Up to three staff from Unanet AEC will provide the required services to complete project assignments.

- Blue Lake Facility will provide comments on plans back to the project applicant in pdf format.

- Blue Lake Facility will complete Plan review comments on a 3-week turn-around.

- Unanet AEC staff will attend weekly plan review coordination calls with Blue Lake Facility staff.

Subtask 1.1 Deliverables

- Plan review comments as requested by Blue Lake Facility based on task assignments.

- Weekly plan review coordination call notes, as appropriate/needed.

Subtask 1.2 - Project Management

This task includes providing contract administration, communication, and conducting project status progress meetings. The Project Manager will review and approve monthly invoices for submittal. We will submit Monthly progress status reports as part of the invoice. The Project Manager will conduct monthly progress conference calls with the Blue Lake Facility Project Manager for the duration of the work.

Unanet AEC will conduct a kickoff meeting with Blue Lake Facility staff to review the scope of services and schedule for the project and confirm project communications channels.

Subtask 1.2 Assumptions

- Monthly project status progress calls are assumed to be a half-hour in duration.

- No internal (Unanet AEC) QA/QC of services is budgeted.

Subtask 1.2 Deliverables

- Monthly invoices with Project Status Report indicating the number of plan sets reviewed during the month, total plan review hours, and average monthly hours per plan set.

- Project status call notes.

- Kickoff meeting agenda and notes.

# Project Budget

Unanet AEC’s proposed level of effort and budget for each subtask described above is shown in Table 1. Unanet AEC will perform the Scope of Services described above on a time-and-expenses basis at the billing rates outlined in Unanet AEC’s attached Billing Rate Schedule (Attachment A), with a not-to-exceed budget of $85,000. Upon 75 percent of budget expenditure, Unanet AEC will meet with Blue Lake Facility staff to evaluate the need for continued staff support services beyond the proposed budget. Unanet AEC will perform additional services not included in this Scope of Services only after receiving written authorization and a corresponding budget augmentation.

## Table 1. Table of Estimated Project Hours and Budget

| Task 1. Plan Review Services | Level of Effort, hours | Estimated Budget, dollars |
| --- | --- | --- |
| Subtask 1.1 - Development Plan Review (includes 16 hours per week for 50 weeks for plan review and $500 for other direct charges - mileage) | 800 |  |
| Subtask 1.2 - Project Management | 54 |  |
| Total Project Hours and Budget | 926 | $85,000 |

# Project Team

Joseph Engineer, Engineer II will be available to provide development plan review services. The proposed team has provided program management support to Blue Lake Facility and is familiar with your standards. They will be supported by other engineers within the firm as warranted to complete projects within the review turn-around times noted in this proposal. Adam Architect, Project Manager, will serve as the Project Manager for this effort.

# Schedule

Unanet AEC is prepared to start work upon receipt of a notice to proceed from Blue Lake Facility for a project duration of approximately 12 months with an estimated start day of 12/13/2023.

Thank you for providing Unanet AEC the opportunity to be of continued service to the Blue Lake Facility. We look forward to working with you on this critical assignment. Please get in touch with me at (800) 505-7489 or nkegger@UnanetAEC.com if you wish to discuss any of the information presented in this proposal.

Sincerely,

Unanet AEC

Nolan Kegger
Principal-in-Charge